Through the exercises and readings of this course, I have learned about the specific roles integral to a Scrum-Agile team. Each role depends upon the others and are key in creating a fully functional product that meets the client’s needs within the required timeframe. The SNHU Travel Software team exemplified this standard throughout the project, employing the use of a Scrum team with a Scrum Master, Product Owner, and development team comprised of both developers and testers.

The Product Owner is meant to guide the development team through calculated direction and communication with the client, upholding the integrity of the product. They are also tasked with informing the team of any changes or issues that need to be addressed, as well as keeping the team aware and up to date on the client’s needs and expectations. The Product Owner regularly updates the Product Backlog to order tasks according to priority and to make sure that the entire team is aware of what is being actively worked on. For the SNHU Travel Software, the Product Owner identifies the need for a top five destination list which then became the first user story with the highest priority.

The Scrum Master helps the team follow the proper Scrum process and fosters communication among the different roles. Each role is assigned a different responsibility, all working together to accomplish the same goal. The Scrum process prevents on role from having to make all of the decisions themself regarding the project and keeps the input from each team member equally valuable.

The developers are responsible for creating functioning features based on the user stories. As one of the developers of the Travel Software, I worked with the requirements listed in the user stories in order to understand what exactly needed to be created and changed. The tester would then review the requirements and create test cases to ensure features work as expected. In this case, the tester used the acceptance criteria obtained from the user stories to determine what needed to be tested.

Using Scrum-Agile helped to break up the SNHU Travel project into smaller manageable parts. Rather than trying to develop the whole application all at once, our team was able to focus on individual user stories, making the process more cohesive and clean. One example of where this method was used is the top five destinations list. The user story stated that the end user should be able to click a link and view the top five travel destinations. Breaking this requirement into a user story made it easier to understand what the feature needed to accomplish. Additionally, the acceptance criteria gave the developer and tester specific requirements to use when developing and testing the feature.

The Scrum-Agile approach also allowed the team to receive feedback all throughout the project’s development. If some aspects needed to be changed, the team could address it before the entire application was completed. This was extremely helpful as the project included additional features such as user profiles, budgeting preferences, and differentiation between vacation types. Each of these features was considered separately while remaining part of the larger application.

Another considerable advantage of Scrum was its ability to allow the project to respond to the changes without requiring the entire development plan to be started over. In a waterfall environment, requirements are generally established earlier in the process, so a major change may be more difficult to handle appropriately or in a timely manner.

During the SNHU Travel project, the requirements were sorted and grouped into distinct user stories with different priorities and sizes. This made it easier to focus on the highest priority work initially then adjust the team’s attention when priorities changed. The top five destinations feature was assigned highest priority since it provided a significant starting point for the application. Other features like the ability to create a travel profile and setting up a maximum budget were given lower priority status. Scrum made it possible to organize the work based on the features that provided the most value instead of treating every requirement with the same importance.

Communication is another integral part of the Scrum process. The use of user stories and acceptance criteria provided a common way for the Product Owner, developers, and testers to comprehend what the feature was supposed to accomplish. This then encouraged collaboration because each role could view the requirements from a different perspective. Communicating with the Product Owner and tester to discuss changes and request additional information concerning user stories, like when the Travel website shifted its focus to wellness, was of the utmost importance. Requesting clarification of the acceptance criteria prevented the team and I from making assumptions and potentially delivering an unsatisfactory product.

Development and testing are so closely connected with proper communication. Developers need to understand what is expected of them overall and day to day, the esters need to know what should be considered successful results. Scrum fosters this communication rather than having each role work separately.

Several Scrum tools and principles helped organize the SNHU Travel project. The product backlog was especially useful because it provided a list of the work that needed to be completed. Prioritizing the user stories helped the team to determine which features should be addressed first. The user stories were also useful organizational tools because they describe the customer’s needs from the end user’s perspective. The top five destination story clearly outlined that the end user’s need to be able to view the five most popular travel locations.

Scrum events also supported organization and communication, Sprint Planning provided an opportunity to determine what work should be completed during a sprint. The Sprint Review provided an opportunity to examine the completed work and receive feedback. The Sprint Retrospective focused on the process itself and allowed the team to consider what was successful and where there are areas for improvement.

Tools such as project management boards could also help a Scrum team to keep track of the status of user stories. A visual board makes it easier to see what work has not started, what is currently being worked on, and what has been completed so far. This supports the Scrum principle of transparency because team members can see the current state of the project.

The Scrum Agile approach had several advantages during the SNHU Travel project. One major advantage was the room for flexibility it offered. The project could be divided into smaller pieces, making it easier to accommodate changed in the requirements. Another advantage was the outlet of communication; Scrum encourages the Product Owner, Scrum Master, developers, and testers to communicate regularly forgoing the disjointedness in independent work.

Prioritization was another advantage. The user stories were assigned different priorities which helped the team focus on the features that were most important to the customer. Testing was also connected to the development process rather than being treated as something that only happened at the end.

There were, however, disadvantages present as well. Scrum requires frequent communication and active participation from team members. In a sense, the quality of one’s own work heavily depends on the communication and attention of others outside their own control. If team members do not pay attention or fail to communicate properly, misunderstandings may occur. Scrum can also require additional planning and meetings, which is time-consuming compared to following a prewritten development plan; it also gives the sense of taking valuable time away from actually developing the program. The changing requirements can make it difficult to estimate the time it will take to finish the project.

For the SNHU Travel project, I believe Scrum Agile was the best approach. The project involved customer focused features and requirements that could change as the application developed. Scrum provided a way to prioritize those requirements, receive feedback, and make adjustments throughout the development.

The top five destination feature was a great example of Scrum’s practical use in the face of fluctuation in requirements. The requirement could be developed as a specific user story, tested against its acceptance criteria, reviewed, and improved upon before progressing to the additional features. This approach reduced the risk of developing a large portion of the application based on requirements that would later change.

The SNHU Travel project demonstrated to me the ways in which Scrum is useful dealing with a project that needs flexibility, collaboration among roles, and regular feedback. Though it has its challenges, Scrum’s ability to adapt to changes and continuously improve the product makes it a strong approach for this type of project. Based on my experience, I believe that ChadaTech should adopt Scrum Agile for their other projects and train their teams on using the methodology effectively.